## Slide 1: FriendZone
Iteration 0 Planning

## Slide 2: Team Members
Ed Orsini - Team Leader / Configuration Leader
Robert Gomez - Environment and Integration Leader
Arpita Vats - Requirement Leader
Ravi K Rajendran - Design Leader
Nick Hattabaugh - Implementation Leader
Cory Stone - QA Leader
Michael Eskowitz - Security Leader

## Slide 3: What is FriendZone
FriendZone is a social networking website that connects friends with friends, old and new.
Users will be able to create a profile, make posts, upload images, add comments, and have conversations with one another.
Anyone who uses Facebook will feel right at home.

## Slide 4: MEAN Team
We will be implementing our application using the MEAN technology stack:
MongoDB (maybe)
Express.js
Angular
Node.js

## Slide 5: Proposed High Level Requirements
Essential Features
User profile
Activity feed
Friends list
Photo album
Wall discussions
Private chat
User search
Facebook/Google OAuth
Desirable Features
Privacy options
Email invites
Searchable interests on profile
User interface tutorial guide
Dating section

## Slide 6: Management Plan
Process Model
Agile methodology
Two Meetings a week
Demo software to team
Sprint Planning
Retrospective meetings
Objectives and Priorities
Complete core features
Provide learning experience for team
Implement additional features if core features are implemented with time to spare

## Slide 7: Management Plan(cont.)
Risk Management
Discuss potential issues during meetings
Keep team members up to date using Slack
Use feature branching in Git
Unit Tests and Code coverage
QA Testing
Monitoring and Controlling Mechanism
Pivotal Tracker
Meetings and Retrospective
Code review to maintain quality

## Slide 8: Quality Assurance (Metrics)
Product Metrics
Size: lines of code (LOC)
Defect density: defects per KLOC
Process Metrics
Story points: planned vs completed
Defect detection rate
Defect fix rate
Cost: time spent on testing/defect resolution

## Slide 9: Quality Assurance (Testing)
Continuous Integration
  Use Jenkins automation server to build, test, and deploy code
  Record test results and code coverage trends
Unit testing
  Mocha, Chai, Sinon
System testing
  When story work is deployed, a team member will QA test it
  Tests will be added to the test plan, team will execute test plan at end of iteration
  Where possible, automate tests with WebDriverJS or WebDriver.io
Acceptance testing
  A subset of system tests
  Must pass for product to be accepted (i.e. ready for demo)

## Slide 10: Quality Assurance (Defect Management)
Criteria
  Error in functionality
  Behavior that doesn’t meet requirements
  Behavior that interferes with product usability
Severity: Critical, Serious, Trivial, Medium
Priority: High, Medium, Low
Defect management: Pivotal Tracker
  Bugs created in Icebox
  Team will do bug triage to determine severity/priority, and prioritize in Backlog
Defect correction
  Defects will be assigned during iteration planning
  Critical defects may be brought in mid-iteration

## Slide 11: Configuration Management
What is GIT?
Distributed version control system
Independent repositories used offline
Each repository has complete version history
Change Management
Team members will do work on feature branches
Features will be code reviewed before merging back to the main branch

## Slide 12: Appendix
MEAN stack: http://mean.io/ Jenkins: https://jenkins.io/ Mocha: https://mochajs.org/ Chai: http://chaijs.com/ Sinon: http://sinonjs.org/ WebDriverJS: https://github.com/SeleniumHQ/selenium/wiki/WebDriverJs WebDriver.io: http://webdriver.io/ Pivotal Tracker: https://www.pivotaltracker.com/